A close-up of a logo

Description automatically generated

**Computing Studies and Information Systems**

**CSIS 4495 002 WINTER 2025**

**Applied Research Project**

**Developing a Python-Based Interactive Dashboard for Analyzing Movie Trends and Insights**

Submitted to: Prof. Padmapriya Arasanipalai Kandhadai

Submitted by: Lan Dinh

Student number: 300383107

February 9, 2025

**PROGRESS REPORT #1**

1. **Work Date/Hours Logs**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ACTIVITY | DATE | NUMBER OF HOURS | STATUS | NOTES |
| Doing Interest and Expertise Survey to find out what skills and technologies want to work on | January 12, 2025 | 1:00 | Complete | Survey completed successfully. Identified interest in Mobile Developments and Building Dashboards by Tableau and PowerBI |
| Finding the topic for the research project, looking for paper researches and previous works | January 14, 2025 | 2:00 | Complete | Explored multiple topics. Narrowed down to Activity Reminder Mobile App. |
| Creating and adding the Client in the Repo | February 1, 2025 | 0:00 | Complete | Client added to the repository. No time spent as it was instantaneous. |
| Writing the draft proposal for the Client | January 20, 2025 | 6:00 | Complete |  |
| Discussing to the Client about the choosing topic is Activity Reminder Mobile App for Douglas College students | January 23, 2025 | 0:30 | Complete | Client provided feedback. Topic was approved initially but later changed. |
| Changing the topic to the Dashboard Development by Python for analyzing movie trends and insights | January 24, 2025 | 0:30 | Approved | Topic changed based on client's suggestion. New focus on Python dashboard developments. |
| Rewriting the proposal | January 24, 2025 | 7:00 | Complete | Proposal rewritten to reflect the new topic. Submitted for approval. And it was approved |
| Cleaning database (Netflix database) by using JupyterNotebook | January 26, 2025 | 2:00 | Complete | Data cleaned and prepared for analysis. |
| Writing the Progress Report | January 29, 2025 | 0:00 | In Progress |  |
| Writing questions for an interview | February 1, 2025 | 1:00 | Complete | Questions are being developed for Participant A and B. |
| Drafting the ideas for the dashboard | February 2, 2025 | 1:00 | In Progress | Initial ideas for dashboard layout and functionality drafted. |
| Coding for the dashboard by Python | February 6, 2025 | 10:00 | In Progress | Coding in progress. Focused on data visualization and user interface. |
| Doing the interview with Participant A |  | 0:00 | In Progress | Still finding the potential participant and scheduling. The deadline is Feb 10 |
| Doing the interview with Participant B |  | 0:00 | In Progress | Still finding the potential participant and scheduling. The deadline is Feb 12 |
| Analyzing interview results |  | 0:00 | On Hold | Analyze feedback from Participants A and B to refine dashboard features. |
| Developing data visualizations for the dashboard and testing the dashboard functionality |  | 0:00 | On Hold | Test the dashboard for bugs, usability, and performance. |

1. **Description of work done**

This week, I completed several key tasks to advance the project. I started by conducting an Interest and Expertise Survey to identify the skills and technologies I wanted to focus on. This process led me to explore Mobile Development, as I was more familiar with it. Initially, I proposed developing an Activity Reminder Mobile App for Douglas College students. However, after consulting with the client, I decided to challenge myself by learning new technologies and shifted the project focus to Dashboard Development using Python to analyze movie trends and insights.

To align with the new direction, I rewrote the proposal, which was subsequently approved. I selected the Netflix dataset from Kaggle and cleaned it using Jupyter Notebook, as it provided a clear and interactive way to process and inspect the data.

Additionally, I began drafting the Progress Report and started coding the dashboard in VS Code Studio, focusing on data visualization and user interface development. I also prepared interview questions and outlined initial ideas for the dashboard layout.

1. **Challenges and Solutions**

One of the key challenges I faced was the need to change the project topic at the last minute. The transition from mobile development to dashboard analytics required a quick adjustment in approach and research. I had to rewrite the proposal, redefine the project scope, and adapt to new technologies, all under tight time constraints. Despite the added pressure, I successfully revised the proposal, and it was ultimately approved.

Another challenge is the time required to clean the database, as the dataset was large and required careful handling to ensure accuracy. To address this, I used Python libraries like Pandas and NumPy to streamline the process. Moving forward, I plan to complete the dashboard coding, conduct interviews, and analyze the results to refine the dashboard features.

1. **Repo Check in of Implementation**

The following files and folders have been checked into the project repository, categorized based on their purpose and contribution to the project:

1. Research folder (added: February 1, 2025):

Contains initial research on potential topics, aiding in the selection of the final project direction.

1. Reports and Documents folder:

* Approved Proposal (Added: February 6, 2025) – Reflects the updated project scope after the topic change.
* Interview Questions (Added: February 1, 2025) – Draft questions prepared for user research, stored in the Reports and Documents folder.

1. Misc folder:

* Work Logs (CSV Format) (Added: February 7, 2025) – Logs all project activities from January 12, 2025, onward, providing a detailed record of progress and task completion.
* Jupyter Notebook for Database Cleaning (Uploaded: February 6, 2025) – Includes scripts used to preprocess and clean the dataset for analysis.

1. Implementation folder:

* Netflix Database (Uploaded: February 6, 2025) – The primary dataset for analysis, stored in the Implementation folder.
* Dashboard Code (Added: February 6, 2025) – Initial Python scripts for dashboard development, including data visualization components, stored in the Implementation folder.